| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 13/01/2025 | Week Ending Date |  | 19/01/2025 |
| Name |  |  | Mohit Prasad Singh Shreyas Suresh Soumya Ranjan Mishra Suhas Venkata | SRN |  | PES2UG22CS320 PES2UG22CS540 PES2UG22CS571 PES2UG22CS590 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Project kickoff meeting. |  | 14/01/25 | Plan confirmed. |  |
| 2 |  | Collected and stored ~30 crime source videos. |  | 18/01/25 | Dataset acquired. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Setting up Python development environment. |  |  | Ongoing | Installing libraries (OpenCV, NumPy). |  |
| 2 | Initial design of `pre-process.py` script. |  |  | Ongoing | Planning data flow. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Complete environment setup and library installation. |  | Plan | Ready for coding. |  |
| 2 |  | Implement video loading & frame reading in `pre-process.py`. |  | Plan | Start coding. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 20/01/2025 | Week Ending Date |  | 26/01/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Completed environment setup and library installation. |  | 21/01/25 | Dependencies resolved. |  |
| 2 |  | Initial structure of `pre-process.py` created. |  | 24/01/25 | Basic script layout done. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Implementing video standardization (resolution resize). |  |  | Ongoing | Coding core function. |  |
| 2 | Implementing grayscale conversion. |  |  | Ongoing | Preparing for Optical Flow. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Test standardization & grayscale functions on sample videos. |  | Plan | Verify correctness. |  |
| 2 |  | Implement Farneback Optical Flow calculation in `pre-process.py` |  | Plan | Add motion analysis. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 27/01/2025 | Week Ending Date |  | 02/02/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implemented video standardization (resize). |  | 28/01/25 | Code works. |  |
| 2 |  | Implemented grayscale conversion. |  | 30/01/25 | Frames ready for OF. ¦ |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Implementing Farneback Optical Flow calculation logic |  |  | Ongoing | Coding core algorithm call. |  |
| 2 | Testing Optical Flow calculation on sample frames. |  |  | Ongoing | Checking output vectors. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Finalize Optical Flow calculation implementation |  | Plan | Ensure correct parameters |  |
| 2 |  | Implement saving of motion vectors to `.npz` files. |  | Plan | Add data persistence |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 03/02/2025 | Week Ending Date |  | 09/02/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Finalized Optical Flow calculation implementation. |  | 05/02/25 | Motion vectors computed |  |
| 2 |  | Tested OF calculation on various sample videos. |  | 07/02/25 | Output looks reasonable. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Implementing saving of motion vectors to `.npz` files. |  |  | Ongoing | Using `numpy.savez_compressed`. |  |
| 2 | Running full `pre-process.py` script on a subset of videos. |  |  | Ongoing | Generating output files. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Complete processing all videos with `pre-process.py`. |  | Plan | All `.npz` files generated. |  |
| 2 |  | Begin Design of `visualise.py` script. |  | Plan | Plan visualization logic. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 10/02/2025 | Week Ending Date |  | 16/02/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implemented saving of motion vectors to `.npz` files. |  | 11/02/25 | Data storage complete. |  |
| 2 |  | Processed all source videos. |  | 14/02/25 | Pre-processing done. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Implementing loading of `.npz` flow data in `visualise.py`. |  |  | Ongoing | Reading motion vectors. |  |
| 2 | Implementing loading of corresponding original video frames.. |  |  | Ongoing | Aligning data sources. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implement HSV color mapping for optical flow visualization. |  | Plan | Visual representation logic. |  |
| 2 |  | Implement overlaying flow visualization onto video frames. |  | Plan | Combine frame and flow visually. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 17/02/2025 | Week Ending Date |  | 23/02/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implemented loading of `.npz` flow data. |  | 18/02/25 | Data accessible. |  |
| 2 |  | Implemented loading of original video frames. |  | 20/02/25 | Frame source ready. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Implementing HSV color mapping for visualization. |  |  | Ongoing | Converting vectors to colors |  |
| 2 | Implementing frame blending (`cv2.addWeighted`). |  |  | Ongoing | Overlaying flow on fram |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implement saving of visualized video output. |  | Plan | Output visualized result. |  |
| 2 |  | Test full `visualise.py` script on sample data. |  | Plan | Generate test outputs. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 23/02/2025 | Week Ending Date |  | 02/03/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implemented HSV color mapping and frame blending. |  | 26/02/25 | Visualization logic complete. |  |
| 2 |  | Added functionality to save visualized video output. |  | 28/02/25 | Can save results. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Testing `visualise.py` script on multiple videos |  |  | Ongoing | Verifying outputs. Visualization nearing completion. |  |
| 2 | Researching MediaMTX setup and configuration. |  |  | Ongoing | Planning RTSP server setup |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Complete testing and finalize `visualise.py` . |  | Plan | Visualization complete. |  |
| 2 |  | Install and configure MediaMTX RTSP server. |  | Plan | Set up streaming server. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 03/03/2025 | Week Ending Date |  | 09/03/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Completed testing and finalized `visualise.py` script. |  | 04/03/25 | Motion visualization verified. |  |
| 2 |  | Researched MediaMTX documentation. |  | 06/03/25 | Understood setup process. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Installing MediaMTX server on Windows. |  |  | Ongoing | Following installation guide. |  |
| 2 | Basic configuration of MediaMTX (`mediamtx.yml`). |  |  | Ongoing | Setting up paths. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Develop FFmpeg commands for streaming videos to MediaMTX. |  | Plan | Create streaming source. |  |
| 2 |  | Test basic RTSP streaming using FFmpeg and MediaMTX. |  | Plan | Verify server operation. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 10/03/2025 | Week Ending Date |  | 16/03/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Installed MediaMTX server successfully.. |  | 11/03/25 | Server running. |  |
| 2 |  | Completed basic configuration of MediaMTX. |  | 13/03/25 | Ready for streams. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Developing and testing FFmpeg streaming commands (incl. looping). |  |  | Ongoing | Refining command parameters. |  |
| 2 | Testing access to the RTSP stream via VLC/OpenCV client. |  |  | Ongoing | Checking stream consumption. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Finalize RTSP streaming setup. |  | Plan | Confirm stable stream. |  |
| 2 |  | Design methods for replay attack simulation. |  | Plan | Plan FFmpeg/Python approaches. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 17/03/2025 | Week Ending Date |  | 23/03/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Finalized FFmpeg streaming commands with looping support. |  | 18/03/25 | Stream reliable. |  |
| 2 |  | Successfully tested RTSP stream access via VLC/OpenCV. |  | 21/03/25 | Simulation environment ready. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Designing FFmpeg-based replay attack simulation (overlay/loop). |  |  | Ongoing | Defining command structure. |  |
| 2 | Designing Python script-based replay attack simulation. |  |  | Ongoing | Planning frame manipulation logic. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Implement FFmpeg-based replay simulation method. |  | Plan | Code attack simulation v1. |  |
| 2 |  | Implement Python script-based replay simulation method |  | Plan | Code attack simulation v2. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 24/03/2025 | Week Ending Date |  | 30/03/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Designed both FFmpeg and Python replay simulation methods. |  | 25/03/25 | Logic defined. |  |
| 2 |  | Implemented FFmpeg-based replay simulation method. |  | 28/03/25 | Attack v1 working. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Implementing Python script-based replay simulation method. |  |  | Ongoing | Coding frame replay logic.. |  |
| 2 | Testing FFmpeg simulation method for seamlessness. |  |  | Ongoing | Refining transitions. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Complete implementation of Python replay simulation method. |  | Plan | Finish attack v2. |  |
| 2 |  | Test both simulation methods thoroughly. |  | Plan | Confirm attacks are ready for detection phase. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Detection And Mitigation Of Replay Attacks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 49 |  |  |  |
| Week Starting Date |  |  | 31/03/2025 | Week Ending Date |  | 06/04/2025 |
| Name |  |  | Suhas Venkata Soumya Ranjan Mishra Shreyas Suresh Mohit Prasd Singh | SRN |  | PES2UG22CS590 PES2UG22CS571 PES2UG22CS540 PES2UG22CS320 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Completed implementation of Python replay simulation method. |  | 01/04/25 | Attack v2 working. |  |
| 2 |  | Tested FFmpeg simulation method successfully. |  | 28/03/25 | Seamless transitions achieved. |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Testing Python simulation method thoroughly. |  |  | Ongoing | Verifying frame replay accuracy. |  |
| 2 | Preparing documentation for completed tasks. |  |  | Ongoing | Refining transitions. |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Summarizing progress. |  | Plan | All setup/simulation complete. |  |
| 2 |  | Begin work (HTM Detection). |  | Plan | Start next actual project phase. |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |